Project Planning Logic

Smart Library Request Workflow

Agile Sprint Planning Document

📘  Key Concepts

| Term | Definition |
| --- | --- |
| Sprint | A fixed period or duration in which the team works to complete a set of library workflow tasks. |
| Epic | A big feature or module too large to complete in one sprint — broken into smaller stories (e.g., 'Request Management Module'). |
| Story | A small, deliverable task that is part of an Epic (e.g., 'Build book search API'). |
| Story Point | A number representing effort required for a story — expressed in Fibonacci series (1, 2, 3, 5). |

📊  Story Point Scale

- 1 — Very Easy task (e.g., add a label/field)

- 2 — Normal task (e.g., simple API endpoint)

- 3 — Moderate task (e.g., form with validation)

- 5 — Difficult task (e.g., complex workflow logic)

Maximum Story Point per Story = 5   (Scale: 1, 2, 3, 5)

🚀  Sprint 1  —  Foundation & Data Layer

◆  Epic 1 — Member & Catalogue Management

USN1  Member Registration & Profile Setup   [2 SP]

USN2  Book Catalogue Import & Indexing   [1 SP]

◆  Epic 2 — Request Intake Module

USN3  Book Search & Availability Check   [3 SP]

USN4  Request Submission Form & Validation   [3 SP]

USN5  Request Queue Management (Staff Side)   [3 SP]

Total Story Points in Sprint 1  =  2 + 1 + 3 + 3 + 3  =  12 SP

🚀  Sprint 2  —  Fulfillment, Notifications & Dashboard

◆  Epic 3 — Fulfillment & Tracking

USN6  Request Assignment to Librarian   [2 SP]

USN7  Inter-Branch Transfer Workflow   [2 SP]

USN8  QR-Based Self-Checkout for Requests   [2 SP]

USN9  Return & Renewal Processing   [4 SP]

◆  Epic 4 — Notifications & Alerts

USN10  Real-Time SMS/Email/App Notifications   [5 SP]

◆  Epic 5 — Analytics & Reporting

USN11  Librarian Dashboard & Demand Reports   [5 SP]

Total Story Points in Sprint 2  =  2 + 2 + 2 + 4 + 5 + 5  =  20 SP

📈  Velocity Calculation

| Sprint | Epics | Stories | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Epic 1, Epic 2 | USN1–USN5 | 12 |
| Sprint 2 | Epic 3, Epic 4, Epic 5 | USN6–USN11 | 20 |
| Total | 5 Epics | 11 Stories | 32 |

Total Story Points  =  12 + 20  =  32 SP

Number of Sprints  =  2

Velocity  =  Total Story Points  ÷  Number of Sprints  =  32 ÷ 2  =  16 Story Points per Sprint

✅ Your team's velocity for the Smart Library Request Workflow project is 16 Story Points per Sprint

Smart Library Request Workflow  |  Agile Sprint Planning  |  Velocity: 16 SP/Sprint